# The First 90 Days

## SECTION 1 — ENTRY

Headline:
The first 90 days are about clarity, not disruption.

Sub-headline:
Before anything meaningful can improve, the environment needs to be understood — not rushed.

## SECTION 2 — WHY THE FIRST 90 DAYS MATTER

Most technology relationships struggle early because expectations are unclear.

Organizations want improvement quickly.
Providers want to demonstrate value.
Both sides feel pressure to “do something.”

We take a different approach.

The first 90 days are designed to establish understanding, structure, and trust — so changes that follow are intentional, not reactive.

## SECTION 3 — PHASE 1: ORIENTATION & UNDERSTANDING

Timeline: Weeks 1–4

Focus:
Seeing the environment as it actually exists today.

During this phase, we work to understand:

- How systems are currently structured

- How technology supports (or constrains) operations

- Where risk, fragility, or inefficiency may be accumulating

- How decisions have historically been made

- What matters most to leadership

This is not an audit designed to assign blame.
It’s an orientation — for both sides.

What clients usually notice:

- Fewer assumptions

- Better questions

- A growing sense that things are finally being seen clearly

## SECTION 4 — PHASE 2: STRUCTURE & VISIBILITY

Timeline: Weeks 5–8

Focus:
Bringing clarity to complexity.

Once we understand the environment, we begin organizing it in a way that supports visibility and decision-making.

This often includes:

- Clarifying system relationships and dependencies

- Establishing baseline documentation and visibility

- Identifying priority risks and constraints

- Aligning security and operational concerns with business reality

The goal is not perfection.
The goal is shared understanding.

What clients usually notice:

- Fewer unknowns

- More grounded conversations

- Reduced anxiety around “hidden issues”

## SECTION 5 — PHASE 3: DIRECTION & PRIORITIZATION

Timeline: Weeks 9–12

Focus:
Deciding what actually matters — and what doesn’t.

With clarity in place, we work together to:

- Identify what should be addressed first

- Separate urgent issues from important ones

- Establish a realistic, sustainable direction

- Align technology priorities with business goals

Not everything needs to be fixed at once.
This phase is about choosing intentionally.

What clients usually notice:

- Decisions feel easier

- Fewer competing priorities

- Confidence replaces urgency

## SECTION 6 — WHAT WE DON’T DO IN THE FIRST 90 DAYS

Just as important as what we do is what we intentionally avoid.

We do not:

- Rush into large changes without context

- Replace systems unnecessarily

- Overwhelm teams with recommendations

- Introduce complexity for the sake of activity

- Promise outcomes without understanding constraints

Stability comes from restraint as much as action.

## SECTION 7 — WHAT THIS SETS UP LONG-TERM

By the end of the first 90 days, organizations typically have:

- A clearer understanding of their technology environment

- Better visibility into risk and dependencies

- A shared language for discussing technology decisions

- A sense of direction instead of constant reaction

- A foundation for sustainable improvement

From there, progress becomes steadier — and quieter.

## SECTION 8 — WHO THIS APPROACH WORKS BEST FOR

The first-90-days model works best for organizations that:

- Want clarity before change

- Prefer thoughtful progress over rapid disruption

- Value understanding at the leadership level

- Are willing to invest in long-term stability

It’s not designed for organizations looking for immediate overhaul without planning.

## SECTION 9 — NEXT STEPS

If this approach resonates, here are a few ways to continue:

- Talk through what you’re hoping to change
A calm conversation to understand expectations and fit.

- Request an initial assessment
A structured starting point for visibility and understanding.

- Explore how our broader approach works
To see how the first 90 days fit into long-term stewardship.

## SECTION 10 — CLOSE

The first 90 days shouldn’t feel chaotic.
They should feel grounding.

When understanding comes first, everything that follows becomes easier.